**Commerce Bank Web Application**

**Iteration 2 Closeout Outline**

S1MPLE

**Team Members**

Nehesia Edmond

Emily Foley

Cheyenne Francois

Geethika Padamati

Komila Wiehe

Jashandeep Singh

Outline

**BLUF**

Iteration 2 focuses on implementing and outlining the basic structure of the website. We have already decided to make use of ASP.Net, C#, Microsoft SQL Server, and github as our version control. This code has been written and is in the process of further improvement. The above tasks have been identified in the Estimated\_Team\_Efforts document.

**WHAT WENT RIGHT**

The framework has been created and the developers are happy with the work that has been produced thus far. The ER diagram for the SQL code has been completed and the process of writing the codes has begun. Testing is not hugely required for this portion simply because this iteration is mostly for the creation of the framework

**WHAT WENT WRONG**

For this iteration a few kinks may need to be hammered out. Initially when writing the code, redirects to new pages did not connect properly to code and one large issue was the complete disappearance of everything excluding the navigation bar with the inclusion of one small piece of code.

**MITIGATED RISKS**

We have opted to prevent issues before they start by having members unfamiliar with the designated tools, continue with research to navigate those uncertainties. Those who are familiar with it are available to questions or concerns at any point for the developers. To further mitigate issues with completing code on time, developers must provide status updates weekly during meetings to ensure everything is on track.